PHASE 0 — LEAN STARTUP TEAM

Core team of 10 people to build and launch
You (backend full-stack) + 9 hires

KICC National Exhibition Platform • July 2026

# The Team (10 People)

You (backend full-stack) + 9 hires. That's everything you need to start.

| # | Who | Role | Laptop | What They Build |
| --- | --- | --- | --- | --- |
| 1 | YOU | Backend Full-Stack (Laravel/Python) | Your choice (Mac or Dell) | Core backend, DB, API, ML, escrow logic, CI/CD. You own the backbone. |
| 2 | Hire 1 | Frontend Developer (React/Next.js) | MacBook Pro 16 M4 Max 64GB | Admin dashboards, exhibitor portals, public pages, search UI. |
| 3 | Hire 1 | Mobile + 3D Developer (Unity/C#) | MacBook Pro 16 M4 Max 128GB | Unity mobile app, 3D content, AR/VR, mobile payments. |
| 4 | Hire 1 | Security Engineer (part-time start) | Dell Precision 7780 128GB/4TB | Pentesting, SIEM, NIS liaison, compliance. 2 days/week to start. |
| 5 | Hire 1 | DevOps / Infrastructure | Standard machine (light load) | NAS, cloud, CI/CD, deployment, monitoring. |
| 6 | Hire 1 | Senior 3D Artist / Content Lead | MacBook Pro 16 M4 Max 128GB | Unreal scenes, 360 tours, 3D models, oversee field capture. |
| 7 | Hire 1 | Camera / Video Operator | Standard laptop | Drone, cinema cam, 360 camera, LIDAR. |
| 8 | Hire 1 | Audio / Sound Designer | Standard laptop | Spatial audio, field recording, binaural mixing, 4D sound design. |
| 9 | Hire 1 | Video Editor / Colourist | MacBook Pro 16 M4 Max 64GB | Edit 4D cinematics, colour grade, 360 stitching. |
| 10 | Hire 1 | Platform Admin / Coordinator | MacBook Pro 14 M4 Pro 32GB | Vendor verification, county liaison, content scheduling, ops. |

5 developers (inc. you) + 5 content/ops = 10. Monthly staff cost: ~KES 2.2M.

No DBA (you handle DB). No QA (you test as you build). No PM (team leader owns that). No tech writer (document as you go).

# Workstations — Just 4 Types

| Type | Who Gets It | Model | Price | Why |
| --- | --- | --- | --- | --- |
| Developer Pro | You + Frontend + DevOps | MacBook Pro 16 M4 Max 64GB/2TB | $3,500 | Handles all coding. You choose Mac or Dell. |
| Mobile + 3D Pro | Mobile Dev + 3D Artist Lead | MacBook Pro 16 M4 Max 128GB/4TB | $5,500 | Extra RAM/storage for Unity/Unreal builds. |
| Security Machine | Security Engineer | Dell Precision 7780 128GB/4TB | $5,500 | Windows/Linux for security tooling. |
| Standard | Editor + Audio + Admin + Camera | MacBook Pro 14 M4 Pro 32GB/1TB | $2,500 | Fine for editing, audio, admin. |

| Item | Qty | Unit Price | Total |
| --- | --- | --- | --- |
| MacBook Pro 16 M4 Max 64GB/2TB | 3 | $3,500 | $10,500 |
| MacBook Pro 16 M4 Max 128GB/4TB | 2 | $5,500 | $11,000 |
| Dell Precision 7780 128GB/4TB | 1 | $5,500 | $5,500 |
| MacBook Pro 14 M4 Pro 32GB/1TB | 4 | $2,500 | $10,000 |
| TOTAL | 10 |  | $37,000 |

# Equipment — Stripped Down

No 4D booth hardware yet. No on-prem render farm. Start lean, upgrade later.

| Category | Item | Model | Price | Why Now |
| --- | --- | --- | --- | --- |
| Storage | Primary NAS | Synology RS3624RPxs + 6x 24TB = 96TB RAID 6 | $12,000 | Store code + assets + media. Expand later. |
| Storage | Field Backup | QNAP TVS-h874 + 2x 8TB SSD = 16TB portable | $2,500 | Camera op offloads media cards. Portable SSD. |
| 360 Photo | 360 Camera | Insta360 X4 (8K 360) | $600 | Fastest way to produce 360 tours. Start here. |
| Cinema | Main Camera | Sony FX6 (4K full-frame) + lens + media | $6,000 | Buy FX6. Rent RED for flagship shoots. |
| Drone | Aerial Drone | DJI Mavic 3 Pro Cine (5.1K ProRes) | $5,000 | Good enough for pilot. Upgrade to Inspire 3 later. |
| Audio | Field Audio Kit | Zoom H6 + Rode NTG5 + DJI Mic 2 + 3Dio + Zoom H3-VR | $2,000 | Good starter kit. Upgrade later. |
| Compute | Cloud Compute | AWS/Hetzner GPU instances, $500/mo x 6 months | $3,000 | No on-prem render farm. Cloud GPUs. |
| Software | All Licenses | JetBrains + Adobe CC + DaVinci + CrowdStrike + GitHub + Jira | $11,550 | Annual. Buy only what each person needs. |

# Phase 0 Budget — One Page

| Item | Cost | Notes |
| --- | --- | --- |
| Workstations (10 units, 4 types) | $37,000 | Mac + Dell. No over-spec. |
| NAS + Field Storage | $14,500 | 96TB + 16TB portable. Expand later. |
| Camera Kit (FX6 + Mavic + Insta360 + accessories) | $13,600 | Buy FX6. Rent RED for flagship. |
| Audio Kit (Zoom H6 + Rode + DJI + 3Dio + H3-VR) | $2,000 | Good enough to start. |
| Cloud Compute (6 months) | $3,000 | AWS/Hetzner GPU. No on-prem render. |
| Software (Annual) | $11,550 | Only what each person needs. |
| Office/Coworking (10 desks, internet, month 1) | $10,000 | Coworking is cheapest. Full office later. |
| Staff (Month 1, 10 people) | $17,000 | ~KES 220K/month avg. |
| Contingency + Shipping (15%) | $15,000 | Taxes, duties, price changes. |
| TOTAL | ~$124,000 | Everything to start. |

Compare: the over-engineered version was ~$205K with 20 people. This is $124K with 10.

# What You Build in Month 1

| Week | You (Backend) | Frontend Dev | Mobile/3D Dev | Security (PT) | 3D/Video Team | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Laravel scaffold, DB schema, API, CI/CD | Next.js setup, login/register UI | Unity project, basic nav, phone build | CrowdStrike, Wazuh, scan | Test cameras, first capture plan | Office, county contacts |
| 2 | Auth OAuth2+MFA, exhibitor CRUD, admin API | Exhibitor dashboard, admin user mgmt | 3D viewer, 360 photo viewer | SSL, firewall, pentest staging | First 360 capture test, stitch | Data Commissioner reg, Huduma docs |
| 3 | Search API (vector+text), M-Pesa integration | Search UI, results, payment UI | Integrate 360+3D in app, AR test | Full Burp Suite scan, report+fix | Drone test, first full 360 tour | County pilot permit contact |
| 4 | Escrow flow, transaction logs, reports | Checkout, escrow UI, admin reports | Full app: browse 3D > book > pay | Fix critical/high, NIS notification | Polished 360 tour + sample 4K clip | Vendor guide, test exhibitor onboarded |

# Who to Hire & When

| Priority | Role | When | Why |
| --- | --- | --- | --- |
| 1 | Frontend Developer | Week 0 | You need the web UI before anything ships. Hire same time as you. |
| 2 | Mobile / 3D Developer | Week 0 | Mobile app is your primary product. Start early. |
| 3 | DevOps / Infrastructure | Week 1 | Someone to set up servers, NAS, CI/CD while you code. |
| 4 | Camera / Video Operator | Week 1 | First 360 captures start week 2-3. Gear ordered day 1. |
| 5 | Senior 3D Artist / Content Lead | Week 2 | Needed when first 360 captures are ready to process. |
| 6 | Platform Admin / Coordinator | Week 2 | Takes county liaison and vendor onboarding off your plate. |
| 7 | Security Engineer | Week 2-3 | Start part-time. Not urgent until something exists to test. |
| 8 | Video Editor / Colourist | Week 3 | First polished edits after raw footage is captured. |
| 9 | Audio Engineer | Week 3 | Spatial audio is critical but not blocking week 1. |

# Procurement Sheet — Print This

| # | Item | Qty | USD | Supplier | Order By |
| --- | --- | --- | --- | --- | --- |
| 1 | MacBook Pro 16 M4 Max 64GB/2TB | 3 | $10,500 | Apple Store / iStore Kenya | Day 1 |
| 2 | MacBook Pro 16 M4 Max 128GB/4TB | 2 | $11,000 | Apple Store | Day 1 |
| 3 | Dell Precision 7780 128GB/4TB | 1 | $5,500 | Dell Kenya | Day 1 |
| 4 | MacBook Pro 14 M4 Pro 32GB/1TB | 4 | $10,000 | Apple Store | Day 1 |
| 5 | Synology RS3624RPxs + 6x 24TB drives | 1 | $12,000 | Synology Kenya | Day 1 |
| 6 | QNAP TVS-h874 + 2x 8TB SSD | 1 | $2,500 | QNAP partner | Day 1 |
| 7 | Insta360 X4 (8K 360) | 1 | $600 | Online | Day 1 |
| 8 | Sony FX6 + 24-70mm + XLR handle + media | 1 | $6,000 | Sony Kenya | Day 1 |
| 9 | DJI Mavic 3 Pro Cine (fly more kit) | 1 | $5,000 | DJI Kenya | Day 1 |
| 10 | Audio kit (Zoom H6, NTG5, DJI Mic 2, 3Dio, H3-VR) | 1 | $2,000 | B&H / local suppliers | Day 1 |
| 11 | Cloud credits (AWS/Hetzner, 6 months) | 1 | $3,000 | Online | Day 1 |
| 12 | Software licenses (all subscriptions) | 1 set | $11,550 | Online (digital delivery) | Day 1 |
| TOTAL |  |  | $79,650 |  |  |

Plus office ($10K) + staff first month ($17K) + contingency ($15K) = ~$122K total.

# The Principle

Buy what you need now. Not what you might need in a year.

NAS starts with 6 drives, not 12. Camera is a Sony FX6, not a RED. Audio is a Zoom H6, not a Sound Devices. Render is cloud-based, not on-prem. Software starts with free/community tiers.

Every item here can be upgraded or expanded later. What matters is that you ship a working platform in Month 1 with 10 people and $122K.

You (backend full-stack) + 1 frontend + 1 mobile + 1 security (PT) + 1 devops + 1 content lead + 1 camera op + 1 audio + 1 editor + 1 admin = everything you need to start.